AXIS ERP

NestJS → Go Migration

To'liq arxitektura va rejalashtirish hujjati

| Parametr | Qiymat |
| --- | --- |
| Loyiha | Axis ERP (Tadbirkor) |
| Stack (hozir) | NestJS + Prisma + PostgreSQL + Redis + BullMQ |
| Maqsad stack | Go + sqlc/pgx + PostgreSQL + Redis + asynq |
| Jami modullar | 34 modul, 228 TypeScript fayl |
| DB modellari | 60+ Prisma model (1552 qator schema) |
| Migration davri | ~4 oy (modul-modul) |
| Strategiya | Strangler Fig — NestJS parallel ishlaydi |
| Deploy | Railway (Go binary — 3x kam RAM) |

# 1. Nima uchun Go?

Loyihangizda aniq 3 ta muammo bor: ko'p bir vaqtdagi so'rovlar, ma'lumotlar almashinuvi tezligi va tizim hajmi. Go uchun bu 3 ta eng kuchli tomondir.

| Ko'rsatkich | NestJS (hozir) | Go (keyin) | Farq |
| --- | --- | --- | --- |
| RAM (idle) | ~180–300 MB | ~20–50 MB | 6x kam |
| Concurrent requests | Event loop (1 thread) | Goroutines (million+) | ~100x ko'p |
| Response time p99 | 50–200 ms | 5–30 ms | ~5x tez |
| Railway RAM narxi | $~8–15/oy | $~2–4/oy | 3–5x tejam |
| Cold start | 3–8 sek | 0.1–0.5 sek | 15x tez |
| CPU load (peak) | Yuqori | Past | Goroutine scheduler |
| Binary hajmi | node_modules ~700MB | ~15–20 MB | 35x kichik |

⚡ Sizning loyihangizda node_modules papkasi 700MB — Go binary butun server ~15MB bo'ladi. Railway deploy vaqti ham 10x tezlashadi.

# 2. Tavsiya etilgan Go Stack

NestJS-dagi har bir kutubxonaning Go ekvivalentlari — hammasini o'z ko'zim bilan loyihangiz kodida ko'rdim:

| NestJS (hozir) | Maqsad | Go ekvivalenti | Sabab |
| --- | --- | --- | --- |
| NestJS framework | HTTP server | Gin yoki Chi | Tez, lightweight, middleware zanjiri |
| Prisma ORM | DB so'rovlar | sqlc + pgx/v5 | Type-safe SQL, Prisma schemadan gen |
| BullMQ + Redis | Background jobs | asynq + Redis | Go-native, bir xil Redis |
| Socket.io | WebSocket (inventory) | gorilla/websocket | Go standard, tez |
| Telegraf | Telegram bot | telebot v3 | Eng mashhur Go Telegram lib |
| Puppeteer (PDF) | PDF generation | chromedp yoki gotenberg | Gotenberg = Docker PDF server |
| bcryptjs | Parol hash | golang.org/x/crypto/bcrypt | Standart, bir xil |
| JWT (@nestjs/jwt) | Auth token | golang-jwt/jwt/v5 | Bir xil payload format |
| class-validator | DTO validation | go-playground/validator/v10 | Tag-based, kuchli |
| ioredis | Redis client | go-redis/v9 | Eng ko'p ishlatiladigan |
| ExcelJS | Excel export | excelize | Kuchli Go Excel lib |
| Helmet / CORS | Security headers | Gin middleware | Built-in yoki cors paketi |
| ConfigModule (.env) | Environment vars | godotenv / os.Getenv | Oddiy va tez |
| ThrottlerGuard | Rate limiting | ulule/limiter | Redis-based rate limit |
| Supabase Storage | Fayl saqlash | supabase-community/storage-go | Rasmiy Go SDK |

# 3. Go Loyiha Strukturasi

Clean Architecture + Domain-Driven Design (DDD) — NestJS-dagi modul tuzilmani saqlaymiz, lekin Go idiomasida:

axis-erp-go/
├── cmd/
│   └── api/
│       └── main.go              ← Entry point
├── internal/
│   ├── auth/
│   │   ├── handler.go           ← HTTP handler (NestJS Controller)
│   │   ├── service.go           ← Business logic (NestJS Service)
│   │   ├── repository.go        ← DB queries (Prisma)
│   │   └── dto.go               ← Request/Response structs
│   ├── products/
│   ├── warehouses/
│   ├── pos/
│   ├── b2b_orders/
│   ├── payroll/
│   └── ... (har bir modul)
├── pkg/
│   ├── middleware/              ← JWT guard, RBAC, throttle
│   ├── cache/                   ← Redis cache (AppCacheService)
│   ├── db/                      ← PostgreSQL connection pool
│   ├── queue/                   ← asynq workers (BullMQ)
│   └── ws/                      ← WebSocket hub (Socket.io)
├── sqlc/
│   ├── schema.sql               ← Prisma schemadan convert
│   └── queries/                 ← SQL fayllar → Go kod gen
├── docker-compose.yml
└── Dockerfile                   ← Multi-stage, ~20MB image

💡 Har bir NestJS moduli → Go'da alohida papka: handler.go + service.go + repository.go. Bu tuzilma jamoa uchun tanish bo'ladi.

# 4. Migration Strategiyasi: Strangler Fig

Big bang rewrite qilmaymiz. NestJS va Go parallel ishlaydi — har bir modul tayyor bo'lgach, traffic ko'chiriladi. Production hech to'xtamaydi.

| ❌ Big Bang Rewrite • Hamma narsa bir vaqtda to'xtab yoziladi • 6-9 oy davomida production xavfda • Mijozlar ko'radi, ishonch yo'qoladi • Xatolar ko'p, test qiyin | ✅ Strangler Fig (bizning yo'l) • Har modul alohida ko'chiriladi • NestJS parallel ishlaydi (fallback) • Go tayyor modullar darhol foyda beradi • Xatolarni izolyatsiya qilish oson |
| --- | --- |

# 5. 4 Oylik Migration Rejasi

Loyihangizni tahlil qilib, modullarni og'irlikka qarab tartibladim. Har fazada ishlaydigan Go serveri production'ga chiqadi.

## Faza 1 — Poydevor (1-oy)

🎯 Maqsad: Go infratuzilmasi + Auth moduli. Oxirida /api/auth/* endpointlari Go'da ishlaydi.

| Hafta | Vazifa | NestJS analogi | Taxminiy vaqt |
| --- | --- | --- | --- |
| 1-hafta | Go loyiha strukturasi, Makefile, CI/CD Railway | nest-cli.json, nixpacks.toml | 3 kun |
| 1-hafta | PostgreSQL connection pool (pgx/v5 + pgxpool) | PrismaModule, prisma.service.ts | 2 kun |
| 2-hafta | sqlc setup: schema.sql (Prisma → SQL convert) | prisma/schema.prisma | 3 kun |
| 2-hafta | Redis cache paketi (AppCacheService analog) | app-cache.service.ts | 2 kun |
| 3-hafta | JWT middleware + RBAC (7 ta rol) | jwt-auth.guard.ts, role-permissions.ts | 4 kun |
| 3-hafta | Subscription guard analog | subscription.guard.ts | 1 kun |
| 4-hafta | Auth modul: /register, /login, /me | auth.service.ts, auth.controller.ts | 5 kun |
| 4-hafta | Nginx reverse proxy (NestJS + Go parallel) | — | 2 kun |

## Faza 2 — Asosiy modullar (2-oy)

🎯 Maqsad: Products, Warehouses, Stock — eng ko'p so'rov tushadigan va real-time kerak bo'lgan qismlar.

| Hafta | Modul | Murakkablik | Muhim qismlar |
| --- | --- | --- | --- |
| 5-hafta | Products + ProductCategories + ProductVariants | ⭐⭐⭐⭐ | 13 fayl, catalog cache, barcode, image upload |
| 6-hafta | Warehouses + StockBalance + WarehouseScope | ⭐⭐⭐⭐ | 11 fayl, scope service, field config |
| 7-hafta | WebSocket Hub (gorilla/websocket) | ⭐⭐⭐ | inventory:changed event, company rooms |
| 7-hafta | Stock service (ATP, reservation, movement) | ⭐⭐⭐⭐⭐ | StockReservation, PickTask, StockBlock |
| 8-hafta | GoodsReceipts + WarehouseIntake | ⭐⭐⭐ | 6 fayl, kirim jarayoni, scanning mode |

## Faza 3 — Biznes modullar (3-oy)

🎯 Maqsad: B2B, POS, Debts, Partners — pul va savdo oqimlari.

| Hafta | Modul | Murakkablik | Muhim qismlar |
| --- | --- | --- | --- |
| 9-hafta | B2B Orders + Dispatches | ⭐⭐⭐⭐ | 7 fayl, order lifecycle, dispatch tracking |
| 10-hafta | POS (Point of Sale) | ⭐⭐⭐⭐⭐ | Kassa, nasiya, chegirma, receipt, WebSocket |
| 11-hafta | Debts + Partner Ledger | ⭐⭐⭐⭐ | DebtEntry, payment records, ledger ops |
| 11-hafta | Partners + ProductMappings | ⭐⭐⭐ | Hamkor tizimi, mapping |
| 12-hafta | RetailCustomers + RetailReceivables | ⭐⭐⭐ | Mijoz nasiya, to'lov tarixi |

## Faza 4 — Qo'shimcha modullar (4-oy)

🎯 Maqsad: Payroll, Reports, Telegram, asynq jobs — NestJS ni to'liq o'chirish.

| Hafta | Modul | Murakkablik | Muhim qismlar |
| --- | --- | --- | --- |
| 13-hafta | Payroll + HR modullar | ⭐⭐⭐⭐ | 6 fayl, ish haqi, avans, ta'til |
| 13-hafta | Expenses + Income + Dashboard | ⭐⭐⭐ | Moliyaviy ko'rinish, summarizatsiya |
| 14-hafta | asynq workers (BullMQ o'rniga) | ⭐⭐⭐ | Background jobs: notifications, reports |
| 14-hafta | Telegram bot (telebot v3) | ⭐⭐⭐ | 12 fayl, bot intents, password reset |
| 15-hafta | Reports + PDF (gotenberg) | ⭐⭐⭐⭐ | Excel, PDF gen, aggregation queries |
| 15-hafta | Notifications + AuditLogs | ⭐⭐ | Push notifications, log yozish |
| 16-hafta | Platform + System + Onboarding | ⭐⭐ | Admin panel, modul management |
| 16-hafta | NestJS o'chirish, Go — yagona server | — | Final cutover, monitoring setup |

# 6. Auth Modul — Go Namuna Kodi

Sizning auth.service.ts faylini o'qib, to'g'ridan-to'g'ri ekvivalentini yozdim. Bir xil logika, Go idiomasi bilan:

### internal/auth/handler.go

package auth
import ("net/http"; "github.com/gin-gonic/gin")
type Handler struct { svc *Service }
func (h *Handler) Register(c *gin.Context) {
    var dto RegisterDTO
    if err := c.ShouldBindJSON(&dto); err != nil {
        c.JSON(400, gin.H{"error": err.Error()}); return
    }
    result, err := h.svc.Register(c.Request.Context(), dto)
    if err != nil {
        c.JSON(httpStatus(err), gin.H{"error": err.Error()}); return
    }
    c.JSON(201, result)
}
func (h *Handler) Login(c *gin.Context) {
    var dto LoginDTO
    if err := c.ShouldBindJSON(&dto); err != nil {
        c.JSON(400, gin.H{"error": err.Error()}); return
    }
    result, err := h.svc.Login(c.Request.Context(), dto)
    if err != nil {
        c.JSON(401, gin.H{"error": err.Error()}); return
    }
    c.JSON(200, result)
}
func (h *Handler) Me(c *gin.Context) {
    userID := c.GetString("userID")
    companyID := c.GetString("companyID")
    me, err := h.svc.GetMe(c.Request.Context(), userID, companyID)
    if err != nil {
        c.JSON(401, gin.H{"error": err.Error()}); return
    }
    c.JSON(200, me)
}

### internal/auth/service.go (asosiy logika)

package auth
func (s *Service) Login(ctx context.Context, dto LoginDTO) (*LoginResult, error) {
    user, err := s.repo.FindByLogin(ctx, dto.Login)
    if err != nil || user == nil {
        return nil, ErrInvalidCredentials  // "Login yoki parol noto'g'ri"
    }
    if err := bcrypt.CompareHashAndPassword(
        []byte(user.PasswordHash), []byte(dto.Password)); err != nil {
        return nil, ErrInvalidCredentials
    }
    membership := user.Companies[0]  // Birinchi kompaniya
    token, err := s.generateJWT(user.ID, membership.CompanyID, membership.Role)
    if err != nil { return nil, err }
    return &LoginResult{
        AccessToken: token,
        User: UserInfo{ID: user.ID, FullName: user.FullName,
                      Login: user.Login, Role: membership.Role},
    }, nil
}
// GetMe — Redis cache bilan (AppCacheService analog)
func (s *Service) GetMe(ctx context.Context, userID, companyID string) (*MeResult, error) {
    key := fmt.Sprintf("auth:me:%s:%s", userID, companyID)
    if cached, _ := s.cache.Get(ctx, key); cached != nil {
        return cached.(*MeResult), nil
    }
    result, err := s.loadMe(ctx, userID, companyID)
    if err != nil { return nil, err }
    s.cache.Set(ctx, key, result, 60*time.Second)  // AUTH_ME_CACHE_TTL_MS analog
    return result, nil
}

# 7. sqlc — Prisma o'rniga

sqlc Prisma'ga eng yaqin Go alternativi: siz SQL yozasiz → sqlc type-safe Go kodi generatsiya qiladi. Prisma schemangizdan to'g'ridan-to'g'ri convert qilish mumkin.

### sqlc.yaml

version: '2'
sql:
  - engine: postgresql
    queries: ./sqlc/queries/     # SQL fayllar
    schema: ./sqlc/schema.sql    # Prisma schema → SQL
    gen:
      go:
        package: db
        out: ./internal/db
        emit_json_tags: true
        emit_pointers_for_null_types: true
        emit_interface: true

### sqlc/queries/auth.sql — namuna

-- name: FindUserByLogin :one
SELECT u.*, json_agg(cu.*) as companies
FROM users u
LEFT JOIN company_users cu ON cu.user_id = u.id
WHERE u.login = $1
GROUP BY u.id;
-- name: CreateUser :one
INSERT INTO users (id, full_name, login, password_hash, email, phone)
VALUES (gen_random_uuid(), $1, $2, $3, $4, $5)
RETURNING *;
-- name: GetMe :one
SELECT u.id, u.full_name, u.login, u.email, u.phone,
       c.id as company_id, c.name as company_name, c.status,
       cu.role, cu.warehouse_id, cu.grant_permissions, cu.deny_permissions
FROM users u
JOIN company_users cu ON cu.user_id = u.id
JOIN companies c ON c.id = cu.company_id
WHERE u.id = $1 AND cu.company_id = $2;

💡 sqlc generate buyrug'i yuqoridagi SQL'dan to'liq type-safe Go strukturalar va funksiyalar yaratadi. Prisma Client kabi ishlaydi.

# 8. Railway Deploy — Dockerfile

Go multi-stage build: final image ~20MB (Node.js 300MB+). Railway'da RAM va deploy tezligi keskin yaxshilanadi.

# Stage 1: Build
FROM golang:1.22-alpine AS builder
WORKDIR /app
COPY go.mod go.sum ./
RUN go mod download
COPY . .
RUN CGO_ENABLED=0 GOOS=linux go build -o axis-api ./cmd/api
# Stage 2: Run (20MB image!)
FROM alpine:latest
RUN apk --no-cache add ca-certificates
WORKDIR /root/
COPY --from=builder /app/axis-api .
EXPOSE 4000
CMD ["./axis-api"]
# NestJS Dockerfile bilan solishtirish:
# NestJS:  FROM node:20 (~300MB) + node_modules (~700MB) = ~1GB
# Go:      FROM alpine (~7MB) + binary (~15MB) = ~22MB

### Muhit o'zgaruvchilari (Railway Variables) — bir xil qoladi

| Variable | Maqsad | O'zgaradimi? |
| --- | --- | --- |
| DATABASE_URL | Supabase pooler URL | Yo'q |
| DIRECT_URL | Supabase direct URL | Yo'q |
| REDIS_URL | Railway Redis | Yo'q |
| JWT_SECRET | Token imzolash | Yo'q |
| SUPABASE_URL | Storage | Yo'q |
| ESKIZ_* | SMS xizmati | Yo'q |
| TELEGRAM_BOT_TOKEN | Telegram bot | Yo'q |
| PORT | Server porti (4000) | Yo'q |

# 9. Xavflar va Echimlar

| Xavf | Daraja | Echim |
| --- | --- | --- |
| Prisma → sqlc migration | ⭐⭐⭐ | sqlc.yaml + schema.sql generatsiya qilinadi; bir marta |
| WebSocket (Socket.io) protokoli | ⭐⭐⭐ | gorilla/websocket + bir xil event nomlar; frontend o'zgarmaydi |
| Puppeteer PDF | ⭐⭐⭐⭐ | Gotenberg Docker sidecar — REST API orqali PDF; Railway'da alohida servis |
| RBAC murakkabligi (7 rol, permission override) | ⭐⭐⭐ | role-permissions.ts dan Go'ga portlash; bir xil logika |
| Go bilim darajasi | ⭐⭐⭐⭐ | Faza 1 boshlash uchun 2 hafta Go kursi yetarli; siz tez o'rganing |
| Parallel NestJS+Go traffic routing | ⭐⭐ | Nginx location prefix: /api/auth/ → Go; qolgani → NestJS |
| Test coverage | ⭐⭐⭐ | Go'da tabel-driven testlar; httptest paketi built-in |

# 10. Birinchi Qadam — Bugun Nima Qilish Kerak

Modul-modul migration uchun 1-haftadagi vazifalar:

- Go o'rnatish: go.dev/dl (1.22+)

- Yangi repo yaratish: axis-erp-go (yoki monorepo ichida /go-api)

- go mod init: go mod init github.com/username/axis-erp-go

- Asosiy kutubxonalar: go get github.com/gin-gonic/gin github.com/jackc/pgx/v5 github.com/redis/go-redis/v9 github.com/golang-jwt/jwt/v5

- Loyiha strukturasini yaratish (yuqoridagi papkalar)

- PostgreSQL connection pool yozish (pkg/db/db.go)

- sqlc o'rnatish va sqlc.yaml sozlash

- Auth moduli boshlanadi: JWT middleware → handler → service → repository

✅ Ushbu hujjat Axis ERP loyihangizning haqiqiy kodi tahlilidan tuzilgan. Har bir modul murakkabligi, fayl soni va bog'liqliqlari hisobga olingan.

Axis ERP Go Migration Plan  •  2025